## Slide 1: Team 7 Iteration 1
Members: Paul Patraca Pantoja
Utsav Dhungana
Bipul Karki

## Slide 2
How is Carronade Doing?
M | T | W | TH | F | SA | SU
M | T | W | TH | F | SA | SU
Week one
Week Two
Requirement Analysis and UML sketching
Start coding and Testing
Meet up and work on iteration documentation
Finish up the final touches
Demo and requirement lookover
Plan for next iteration; virtual meeting

## Slide 3: Closely Related apps:
No health-bar or any power ups
Tokens can be redeemed for gaining life
https://www.malavida.com/en/soft/jetpack-joyride/iphone/#gref

## Slide 4
3. Not much to handle by AI
4. Non-Minimalistic
https://mspoweruser.com/subway-surfers-updated-with-new-york-city-world-tour-in-windows-phone-store/

## Slide 5: Top 5 Risks
No. | Risks | RE | Mitigate (How / When ?)
1 | Poor programming practices lead to memory leaks and slow down the user’s machine. | RE = 0.4 * 10 = 4hrs | Careful and thoughtful use of documentation and available resources during each iteration.
2 | Exceeding the deadline to complete the project i.e project not completed on time. | RE = 0.2*20 = 4 hrs | Making a good planning on project timeline for each iteration would solve the problem.
3 | Dropping the course by a team member. | RE=0.1*20 = 2 hrs | Confirmation among the members at least before second iteration.
4 | Poor communication between the team members. | RE=0.2*15 = 3 hrs | Strong communication throughout the class project using mediums like GroupMe.

## Slide 6: Requirements (Updated/Deleted/Added)
Req. ID | Requirements | Functional/Non-Functional | Implementation Planning | Updated/Added/Deleted
R1 | The enemy shall throw objects towards the player when game starts | Functional | Iteration 1 | Added
R3 | The Player shall be able to mute the sound of the game. | Functional | Iteration 3 | 
R6 | The Player shall be able to choose from different characters. | Functional | Iteration 2 | 
R13 | The system shall inform if a high score is reached. | Functional | Iteration 3 | Added
R10 | The Player shall be able to change the graphical settings of the game. | Functional | Iteration 3 | 

## Slide 7: Use-Case

## Slide 8: Sample prototype of the game
Play Screen 1.

## Slide 9: Code and Tests
https://github.com/udhungana/team7cse3311

## Slide 10: Users and Customers GitHub Link : https://github.com/udhungana/team7cse3311 Carronade Version 0.1
Generally, all the users who play this game are our customers.
Feedback from colleagues.
Friends who game at UTA.

## Slide 11: References
https://commons.wikimedia.org/wiki/File:Carronade_12_pounder.jpg
https://github.com/udhungana/team7cse3311
https://mspoweruser.com/subway-surfers-updated-with-new-york-city-world-tour-in-windows-phone-store/
https://www.malavida.com/en/soft/jetpack-joyride/iphone/#gref

## Slide 12: Questions?